CPEPRACDSN1 WORKPLAN

Holy Angel University

School of Engineering and Architecture

Computer Engineering Program

(1) Course Title:	 Computer Engineering Practice and Design 1

(2) Thesis Title: 	_______________________________________

(3) Total Duration (in months): 5 months   	(4) Planned Start Date: November 2024       (5) Planned End Date: March 7, 2025

| (6) OBJECTIVES | (7) TARGET ACTIVITIES | (8) TARGET ACCOMPLISHMENTS (quantify, if possible) | Week/Month |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Nov | Dec | Jan | Feb | March |
| Sample Only Develop a machine learning algorithm that matches users looking for study partners based on their study habits to help them find optimal study partners. | Consult a psychologist regarding the feasibility of using a machine learning algorithm to match students based on their study habits. | Student Study Habits Test | X |  |  |  |  |
|  | Identify the tests to be used to classify the students' study habits. |  |  | X |  |  |  |
|  | Identify a machine learning framework to be used for the platform. | WeLearn Machine Learning Algorithm |  | X |  |  |  |
|  | Develop the machine learning algorithm. |  |  | X |  |  |  |
|  | Test the effectiveness of the machine learning algorithm. |  |  |  | X |  |  |
| Final Presentation Preparation | Summarize and identify the necessary information to be included in the presentation. Design and create the presentation. Create the script for the final presentation. Schedule Mock Defense | Final Presentation |  |  |  |  | X |
| Final Documentation Preparation | Consult the adviser and subject coordinator regarding the documentation paper. Revise and verify the documentation paper. Follow-up consultation with the adviser and the subject coordinator regarding the documentation paper. Finalize the documentation paper. | Final Documentation |  |  |  |  | X |