CPEPRACDSN1 WORKPLAN

| (1) Course Title: | Computer Engineering Practice and Design 1 |  |
| --- | --- | --- |
| (2) Thesis Title: | GeoVision: AI-powered Construction Monitoring System |  |
| (3) Total Duration (in months): | 6 months |  |
| (4) Planned Start Date: | August 2026 | (5) Planned End Date: February 2027 |

| (6) OBJECTIVES | (7) TARGET ACTIVITIES | (8) TARGET ACCOMPLISHMENTS (quantify, if possible) | Aug | Sep | Oct | Nov-Jan | Feb |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Develop a centralized monitoring dashboard that utilizes OpenCV, a ResNet18 model for construction-stage classification, and a YOLOv8 object detection model implemented in PyTorch to analyze construction progress based on captured images. Implement role-based access control (RBAC) to restrict system functions and information according to authorized user roles. Implement WebSocket communication to provide timely dashboard updates regarding captured images, processing status, connectivity status, delay notifications, and other relevant monitoring events. | • Set up development environment and project structure • Implement API endpoints for photo ingestion and storage • Develop database schema and ORM models • Implement user authentication and authorization • Create real-time data processing pipeline | Fully functional backend API with database integration and authentication system | X | X | X | X |  |
| Develop a hardware-based image acquisition system consisting of two fixed-position cameras installed at different diagonal viewpoints, capable of capturing construction site images at a predefined time interval. Implement geotagging technology to verify the authenticity of every captured construction image by recording its corresponding geographic location and capture time. | • Prepare construction site for data collection • Configure ESP32-CAM devices with geotagging • Deploy devices to capture construction site photos • Collect and organize construction images with metadata • Validate data quality and completeness | Collection of 500+ geotagged construction photos across different stages | X | X | X |  |  |
| Develop a centralized monitoring dashboard that utilizes OpenCV, a ResNet18 model for construction-stage classification, and a YOLOv8 object detection model implemented in PyTorch to analyze construction progress based on captured images. Design an automated mechanism capable of detecting construction progress, identifying delays or inconsistencies, and generating visual progress reports for project stakeholders. | • Research and select ResNet18 architecture for stage classification • Configure YOLOv8 model for object detection • Set up training pipeline with PyTorch • Implement progress calculation aggregator logic • Create model evaluation framework | AI models trained and validated with >85% accuracy on stage classification |  | X | X | X |  |
| Develop a centralized monitoring dashboard that utilizes OpenCV, a ResNet18 model for construction-stage classification, and a YOLOv8 object detection model implemented in PyTorch to analyze construction progress based on captured images. | • Define construction stage labels and annotation guidelines • Manually annotate collected construction images • Create training/validation dataset splits • Document annotation process and validation rules • Perform quality assurance on annotations | Annotated dataset with 500+ labeled images ready for model training | X | X | X |  |  |
| Develop a centralized monitoring dashboard that utilizes OpenCV, a ResNet18 model for construction-stage classification, and a YOLOv8 object detection model implemented in PyTorch to analyze construction progress based on captured images. Integrate computer vision, geotagging, hybrid local and cloud storage, and centralized dashboard processing into a unified construction monitoring platform. | • Optimize API performance and database queries • Implement caching and async processing • Add comprehensive error handling and logging • Conduct code review and refactoring • Set up CI/CD pipeline for automated testing | Production-ready backend with optimized performance and automated testing |  |  | X | X |  |
| Develop a centralized monitoring dashboard that utilizes OpenCV, a ResNet18 model for construction-stage classification, and a YOLOv8 object detection model implemented in PyTorch to analyze construction progress based on captured images. Design an automated mechanism capable of detecting construction progress, identifying delays or inconsistencies, and generating visual progress reports for project stakeholders. | • Fine-tune model hyperparameters • Implement model ensemble techniques • Add confidence score thresholding • Create model serving infrastructure • Document model performance metrics and limitations | Optimized AI models deployed with comprehensive documentation |  |  | X | X |  |
| Develop a hardware-based image acquisition system consisting of two fixed-position cameras installed at different diagonal viewpoints, capable of capturing construction site images at a predefined time interval. Implement geotagging technology to verify the authenticity of every captured construction image by recording its corresponding geographic location and capture time. | • Select and procure ESP32-CAM and components • Design PCB layout and housing enclosure • Implement firmware for photo capture and geotagging • Set up wireless connectivity and power management • Create assembly and deployment documentation | Functional ESP32-CAM prototype with firmware and housing | X | X |  |  |  |
| Develop a hardware-based image acquisition system consisting of two fixed-position cameras installed at different diagonal viewpoints, capable of capturing construction site images at a predefined time interval. Implement geotagging technology to verify the authenticity of every captured construction image by recording its corresponding geographic location and capture time. | • Conduct field testing of ESP32-CAM devices • Verify image quality and GPS accuracy • Test battery life and power consumption • Identify and resolve hardware issues • Document testing results and performance metrics | Hardware validated with documented performance metrics and reliability data |  |  | X | X |  |
| Develop a hardware-based image acquisition system consisting of two fixed-position cameras installed at different diagonal viewpoints, capable of capturing construction site images at a predefined time interval. | • Optimize power consumption and battery life • Improve enclosure design for weather resistance • Conduct stress testing and reliability analysis • Create production-ready assembly instructions • Prepare hardware for deployment | Production-ready hardware design with optimized performance |  |  |  | X |  |
| Integrate computer vision, geotagging, hybrid local and cloud storage, and centralized dashboard processing into a unified construction monitoring platform. | • Review and update architecture section with implemented changes • Revise methodology based on actual implementation • Update results section with performance metrics • Refactor literature review for clarity • Proof-read and format according to thesis guidelines | Complete thesis paper draft with all sections revised and updated |  | X | X | X |  |
| Develop a centralized monitoring dashboard that utilizes OpenCV, a ResNet18 model for construction-stage classification, and a YOLOv8 object detection model implemented in PyTorch to analyze construction progress based on captured images. | • Prepare presentation slides and demonstration videos • Conduct mock defense sessions • Gather feedback from advisers and peers • Practice presentation delivery • Document defense date and location | Successful prototype defense presentation with documented feedback |  |  | X |  |  |
| Integrate computer vision, geotagging, hybrid local and cloud storage, and centralized dashboard processing into a unified construction monitoring platform. | • Analyze feedback from prototype defense • Prioritize and plan revisions • Implement suggested improvements to software and hardware • Update documentation with changes • Document all modifications made | Prototype refined based on defense feedback with documented improvements |  |  | X | X |  |
| Integrate computer vision, geotagging, hybrid local and cloud storage, and centralized dashboard processing into a unified construction monitoring platform. | • Prepare production deployment checklist • Deploy API to production server • Configure monitoring and logging systems • Deploy AI models to inference server • Prepare user documentation and training materials | System deployed to production with monitoring and support documentation |  |  |  |  | X |
| Integrate computer vision, geotagging, hybrid local and cloud storage, and centralized dashboard processing into a unified construction monitoring platform. | • Conduct comprehensive system integration testing • Perform stress testing and load testing on API • Test AI model accuracy in production environment • Verify hardware reliability over extended periods • Create detailed test reports and analysis | Full system tested and validated with comprehensive test report documenting >95% reliability |  |  | X | X |  |
| Integrate computer vision, geotagging, hybrid local and cloud storage, and centralized dashboard processing into a unified construction monitoring platform. | • Finalize thesis document and submit for review • Prepare final presentation and demonstration • Rehearse defense presentation multiple times • Address adviser comments and suggestions • Prepare for questions and follow-up discussion | Successful final defense and thesis approval |  |  |  |  | X |